Business Requirements Document (BRD) & Functional Requirements Document (FRD) — Demo / Learning Exercise

Disclaimer: These documents are created purely for self-learning and portfolio demonstration purposes. All scenarios, data, stakeholder names, company references, and values mentioned within are entirely fictional. These documents are not associated with Blinkit, Zomato, DataVision Analytics, or any real organization in any capacity.

As part of my continuous learning as a Business Analyst, I created this demo BRD and FRD from scratch to understand what these documents look like in practice and what role they play in a real business environment. I built a fictional scenario where Blinkit is the client and I, as DataVision Analytics, am the Business Analyst delivering a Sales and Customer Behavior Analysis project — purely to replicate how these documents function in a professional setting.

Why BRD and FRD matter:

- BRD captures the "why" — the business problem, objectives, scope, and stakeholder expectations before any work begins

- FRD captures the "how" — translating business needs into precise, verifiable functional and technical specifications

- Together, they ensure clarity, alignment, and accountability across all project stakeholders

What I learned from this exercise:

- How to formally articulate a business problem and structure it into a professional document

- How to capture and prioritize stakeholder requirements using frameworks like MoSCoW

- How to write user stories that connect business needs to functional outcomes

- How to document data dictionaries, SQL logic, and BI dashboard specifications

- How the formal approval and sign-off process works in a real engagement

- That these documents are not just paperwork — they are the backbone of structured, successful project delivery

FUNCTIONAL REQUIREMENTS DOCUMENT

Sales and Customer Behavior Analysis

CLIENT

Blinkit (A Zomato Company)

PREPARED BY

DataVision Analytics

| Document Reference | DVA-FRD-BLK-2025-001 |
| --- | --- |
| Version | 2.0 — Final Approved |
| Document Status | APPROVED & SIGNED OFF |
| Parent BRD Reference | DVA-BRD-BLK-2025-001 |
| Date of Issue | October 03, 2025 |
| Classification | Confidential |

# Table of Contents

Table of Contents	1

1. Document Control	1

1.1 Revision History	1

1.2 Related Documents	1

2. Purpose and Scope of This Document	1

3. System and Solution Overview	1

3.1 Solution Architecture	1

3.2 Data Flow Diagram	1

4. Functional Requirements — SQL Data Processing Layer	1

4.1 FR-SQL-01: Data Ingestion	1

4.2 FR-SQL-02: Data Profiling Queries	1

4.3 FR-SQL-03: Data Standardization — Item Fat Content	1

4.4 FR-SQL-04: KPI Computation Queries	1

4.5 FR-SQL-05: Sales by Item Fat Content	1

4.6 FR-SQL-06: Sales by Item Type	1

4.7 FR-SQL-07: Sales by Outlet Size	1

4.8 FR-SQL-08: Sales by Outlet Location Type	1

4.9 FR-SQL-09: Sales by Outlet Establishment Year	1

4.10 FR-SQL-10: Outlet Type Summary Table	1

4.11 FR-SQL-11: Fat Content by Outlet Location (Pivot Analysis)	1

5. Expected SQL Query Output Specifications	1

5.1 KPI Summary — Expected Results	1

5.2 Sales by Item Type — Expected Output	1

5.3 Sales by Outlet Type — Expected Output	1

6. Functional Requirements — Power BI Dashboard	1

6.1 FR-PBI-01: Dashboard Layout and Structure	1

6.2 FR-PBI-02: KPI Card Specifications	1

6.3 FR-PBI-03: Visual Specifications	1

6.4 FR-PBI-04: Slicer / Filter Specifications	1

6.5 FR-PBI-05: DAX Measures Specification	1

7. Process Flow — End-to-End Analytical Workflow	1

8. Non-Functional Requirements	1

9. Functional Test Cases	1

9.1 SQL Layer Test Cases	1

9.2 Power BI Dashboard Test Cases	1

10. Key Analytical Findings and Insights	1

10.1 Sales Performance Summary	1

10.2 Outlet Performance Summary	1

11. Approval and Sign-Off	1

# 1. Document Control

## 1.1 Revision History

| Version | Date | Author | Changes | Approved By |
| --- | --- | --- | --- | --- |
| 1.0 | Sep 15, 2025 | Divya Tiwari, BA | Initial draft based on BRD v1.0 | Pending |
| 1.1 | Sep 25, 2025 | Divya Tiwari, BA | Added SQL specifications, updated test cases | Pending |
| 2.0 | Oct 03, 2025 | Divya Tiwari, BA | Final version — all review comments resolved | Rahul Sharma, VP Analytics |

## 1.2 Related Documents

| Document Title | Document ID | Relationship |
| --- | --- | --- |
| Business Requirements Document | DVA-BRD-BLK-2025-001 | Parent document — this FRD implements all BRD requirements |
| Blinkit Sales Data Dictionary | DVA-DD-BLK-2025-001 | Source data field definitions |
| Power BI Dashboard Design Spec | DVA-DS-BLK-2025-001 | Visual layout specifications |
| UAT Test Plan | DVA-UAT-BLK-2025-001 | Test scenarios and results |

# 2. Purpose and Scope of This Document

This Functional Requirements Document (FRD) translates the business requirements captured in the Business Requirements Document (BRD DVA-BRD-BLK-2025-001) into precise, verifiable functional specifications that govern the technical delivery of the Sales and Customer Behavior Analysis project for Blinkit.

The FRD defines the detailed behavior of all system components — including the SQL data processing pipeline, the Power BI dashboard, and the analytical reporting layer — from a functional perspective. It serves as the primary contract between DataVision Analytics (the delivery team) and Blinkit (the client) for what the system will do, how it will behave, and how acceptance will be verified.

This document is intended for use by: the DataVision Analytics development and BI team during build and testing; Blinkit's BI and analytics leadership during review and UAT; and all project stakeholders during sign-off.

# 3. System and Solution Overview

## 3.1 Solution Architecture

The end-to-end analytical solution for this engagement comprises three functional layers:

| Layer | Component | Technology / Tool |
| --- | --- | --- |
| Layer 1: Data Preparation | Data ingestion, cleaning, standardization, KPI computation | Microsoft SQL Server / SQL Query Engine |
| Layer 2: Visualization | Interactive dashboard with KPI cards, charts, slicers, and tables | Microsoft Power BI Desktop & Power BI Service |
| Layer 3: Reporting | Insights report with findings, observations, and recommendations | Word / PDF Report Document |

## 3.2 Data Flow Diagram

The following describes the end-to-end data flow:

[ SOURCE DATA ] BlinkIT Grocery Data.xlsx (Provided by Blinkit) ↓ [ LAYER 1: SQL DATA PROCESSING ] Step 1: Import CSV/Excel into SQL Table (blinkit_grocery_data) Step 2: Data Profiling — NULL check, duplicate check, type validation Step 3: Data Cleaning — Standardize Item_Fat_Content values Step 4: KPI Computation — Aggregation queries for 4 KPIs + dimensional breakdowns ↓ [ LAYER 2: POWER BI DASHBOARD ] Connect Power BI to SQL output (or cleaned Excel) ¦ Build data model ¦ Define DAX measures Build 9 visuals + 3 slicers ¦ Apply Blinkit branding ¦ Enable cross-filtering ↓ [ LAYER 3: ANALYTICAL REPORT ] Insights, findings, and recommendations delivered to Blinkit stakeholders

# 4. Functional Requirements — SQL Data Processing Layer

## 4.1 FR-SQL-01: Data Ingestion

The system shall ingest the source Excel file (BlinkIT Grocery Data.xlsx) into a structured SQL table named blinkit_grocery_data with columns as defined in the data dictionary. The import shall preserve all original field names and data types as specified.

## 4.2 FR-SQL-02: Data Profiling Queries

Before any transformation, the system shall execute the following profiling queries to establish data quality baseline:

-- Row Count SELECT COUNT(*) AS Total_Records FROM blinkit_grocery_data; -- NULL check across key fields SELECT SUM(CASE WHEN Item_Fat_Content IS NULL THEN 1 ELSE 0 END) AS Null_Fat_Content, SUM(CASE WHEN Item_Type IS NULL THEN 1 ELSE 0 END) AS Null_Item_Type, SUM(CASE WHEN Outlet_Size IS NULL THEN 1 ELSE 0 END) AS Null_Outlet_Size, SUM(CASE WHEN Item_Outlet_Sales IS NULL THEN 1 ELSE 0 END) AS Null_Sales FROM blinkit_grocery_data; -- Distinct values in categorical fields SELECT DISTINCT Item_Fat_Content FROM blinkit_grocery_data; SELECT DISTINCT Outlet_Size FROM blinkit_grocery_data; SELECT DISTINCT Outlet_Location_Type FROM blinkit_grocery_data; SELECT DISTINCT Outlet_Type FROM blinkit_grocery_data;

## 4.3 FR-SQL-03: Data Standardization — Item Fat Content

The system shall execute an UPDATE statement to normalize all non-standard Item_Fat_Content values to the canonical set {Low Fat, Regular}:

UPDATE blinkit_grocery_data SET Item_Fat_Content = CASE WHEN Item_Fat_Content IN ('LF', 'low fat') THEN 'Low Fat' WHEN Item_Fat_Content IN ('reg') THEN 'Regular' ELSE Item_Fat_Content END; -- Verification SELECT DISTINCT Item_Fat_Content FROM blinkit_grocery_data; -- Expected output: 'Low Fat', 'Regular' only

## 4.4 FR-SQL-04: KPI Computation Queries

The system shall compute the following four primary KPIs using aggregation functions:

-- KPI 1: Total Sales SELECT SUM(Item_Outlet_Sales) AS Total_Sales FROM blinkit_grocery_data; -- Expected result: ~$1,201,680 (1.20M) -- KPI 2: Average Sales SELECT ROUND(AVG(Item_Outlet_Sales), 0) AS Avg_Sales FROM blinkit_grocery_data; -- Expected result: ~$141 -- KPI 3: Number of Items SELECT COUNT(Item_Identifier) AS No_Of_Items FROM blinkit_grocery_data; -- Expected result: 8,523 -- KPI 4: Average Customer Rating SELECT ROUND(AVG(Item_Outlet_Rating), 1) AS Avg_Rating FROM blinkit_grocery_data; -- Expected result: 3.9

## 4.5 FR-SQL-05: Sales by Item Fat Content

SELECT Item_Fat_Content, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales, ROUND(AVG(Item_Outlet_Sales), 0) AS Avg_Sales, COUNT(Item_Identifier) AS No_Of_Items, ROUND(AVG(Item_Outlet_Rating), 1) AS Avg_Rating FROM blinkit_grocery_data GROUP BY Item_Fat_Content ORDER BY Total_Sales DESC;

## 4.6 FR-SQL-06: Sales by Item Type

SELECT Item_Type, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales, ROUND(AVG(Item_Outlet_Sales), 0) AS Avg_Sales, COUNT(Item_Identifier) AS No_Of_Items, ROUND(AVG(Item_Outlet_Rating), 1) AS Avg_Rating FROM blinkit_grocery_data GROUP BY Item_Type ORDER BY Total_Sales DESC;

## 4.7 FR-SQL-07: Sales by Outlet Size

SELECT Outlet_Size, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales, ROUND(AVG(Item_Outlet_Sales), 0) AS Avg_Sales, COUNT(Item_Identifier) AS No_Of_Items, ROUND(AVG(Item_Outlet_Rating), 1) AS Avg_Rating FROM blinkit_grocery_data GROUP BY Outlet_Size ORDER BY Total_Sales DESC;

## 4.8 FR-SQL-08: Sales by Outlet Location Type

SELECT Outlet_Location_Type, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales, ROUND(AVG(Item_Outlet_Sales), 0) AS Avg_Sales, COUNT(Item_Identifier) AS No_Of_Items, ROUND(AVG(Item_Outlet_Rating), 1) AS Avg_Rating FROM blinkit_grocery_data GROUP BY Outlet_Location_Type ORDER BY Total_Sales DESC;

## 4.9 FR-SQL-09: Sales by Outlet Establishment Year

SELECT Outlet_Establishment_Year, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales, COUNT(DISTINCT Outlet_Identifier) AS No_Of_Outlets FROM blinkit_grocery_data GROUP BY Outlet_Establishment_Year ORDER BY Outlet_Establishment_Year ASC;

## 4.10 FR-SQL-10: Outlet Type Summary Table

SELECT Outlet_Type, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales, COUNT(Item_Identifier) AS No_Of_Items, ROUND(AVG(Item_Outlet_Sales), 0) AS Avg_Sales, ROUND(AVG(Item_Outlet_Rating), 1) AS Avg_Rating, ROUND(AVG(Item_Visibility), 2) AS Item_Visibility FROM blinkit_grocery_data GROUP BY Outlet_Type ORDER BY Total_Sales DESC;

## 4.11 FR-SQL-11: Fat Content by Outlet Location (Pivot Analysis)

SELECT Outlet_Location_Type, ROUND(SUM(CASE WHEN Item_Fat_Content = 'Low Fat' THEN Item_Outlet_Sales ELSE 0 END), 2) AS Low_Fat_Sales, ROUND(SUM(CASE WHEN Item_Fat_Content = 'Regular' THEN Item_Outlet_Sales ELSE 0 END), 2) AS Regular_Sales, ROUND(SUM(Item_Outlet_Sales), 2) AS Total_Sales FROM blinkit_grocery_data GROUP BY Outlet_Location_Type ORDER BY Total_Sales DESC;

# 5. Expected SQL Query Output Specifications

## 5.1 KPI Summary — Expected Results

| KPI | Expected Value | SQL Query Reference |
| --- | --- | --- |
| Total Sales | $1,201,680 (~$1.20M) | FR-SQL-04 |
| Average Sales | $141 | FR-SQL-04 |
| Number of Items | 8,523 | FR-SQL-04 |
| Average Customer Rating | 3.9 | FR-SQL-04 |

## 5.2 Sales by Item Type — Expected Output

| Item Type | Total Sales (approx.) | Avg Sales | No. of Items |
| --- | --- | --- | --- |
| Fruits and Vegetables | $0.18M | ~$141 | ~1,232 |
| Snack Foods | $0.18M | ~$142 | ~1,200 |
| Household | $0.14M | ~$141 | ~910 |
| Frozen Foods | $0.12M | ~$140 | ~856 |
| Dairy | $0.10M | ~$141 | ~682 |
| Canned | $0.09M | ~$141 | ~649 |
| Baking Goods | $0.08M | ~$140 | ~648 |
| Health and Hygiene | $0.07M | ~$140 | ~520 |
| Meat | $0.06M | ~$142 | ~425 |
| Soft Drinks | $0.06M | ~$141 | ~445 |
| Breads | $0.04M | ~$140 | ~251 |
| Hard Drinks | $0.03M | ~$140 | ~214 |
| Others, Starchy Foods, Breakfast, Seafood | <$0.02M each | ~$138–$142 | Variable |

## 5.3 Sales by Outlet Type — Expected Output

| Outlet Type | Total Sales | No. of Items | Avg Sales | Avg Rating | Item Visibility |
| --- | --- | --- | --- | --- | --- |
| Supermarket Type1 | $787.5K | 5,577 | $141 | 4.0 | 0.06 |
| Grocery Store | $151.9K | 1,083 | $140 | 4.0 | 0.10 |
| Supermarket Type2 | $131.5K | 928 | $142 | 4.0 | 0.06 |
| Supermarket Type3 | $130.7K | 935 | $140 | 4.0 | 0.06 |

# 6. Functional Requirements — Power BI Dashboard

## 6.1 FR-PBI-01: Dashboard Layout and Structure

The Power BI report shall consist of a single-page dashboard layout with the following structural zones:

| Zone | Location on Canvas | Contents |
| --- | --- | --- |
| Branding Panel | Left sidebar (top) | Blinkit logo, application title 'India's Last Minute App' |
| Filter Panel | Left sidebar (below branding) | Outlet Location Type slicer, Outlet Size slicer, Item Type slicer |
| KPI Cards Zone | Top center, 4 cards in a row | Total Sales, Avg Sales, No. of Items, Avg Rating |
| Navigation Buttons | Below KPI cards | Toggle buttons: Total Sales ¦ Avg Sales ¦ No. of Items ¦ Avg Rating |
| Product Analysis Zone | Center panel | Fat Content donut chart, Item Type horizontal bar chart, Fat by Outlet bar chart |
| Outlet Analysis Zone | Right panel | Outlet Establishment line chart, Outlet Size donut chart, Outlet Location bar chart, Outlet Type table |

## 6.2 FR-PBI-02: KPI Card Specifications

| ID | KPI Card | DAX Measure / Field | Format | Display Label |
| --- | --- | --- | --- | --- |
| KPI-01 | Total Sales | Total Sales = SUM(Item_Outlet_Sales) | $X.XXM | TOTAL SALES |
| KPI-02 | Average Sales | Avg Sales = AVERAGE(Item_Outlet_Sales) | $XXX | AVG SALES |
| KPI-03 | Number of Items | No of Items = COUNTROWS(blinkit_data) | X,XXX | NO OF ITEMS |
| KPI-04 | Average Rating | Avg Rating = AVERAGE(Item_Outlet_Rating) | X.X | AVG RATING |

## 6.3 FR-PBI-03: Visual Specifications

| ID | Visual Title | Visual Type | Axis / Legend Config | Key Functional Requirement |
| --- | --- | --- | --- | --- |
| VIS-01 | Fat Content | Donut Chart | Legend: Low Fat / Regular; Values: Total Sales | Show total label ($1.20M) in center; color: yellow/green |
| VIS-02 | Item Type | Clustered Bar (H) | Y-Axis: Item_Type; X-Axis: Total Sales | Show all 16 categories sorted descending by sales; data labels on bars |
| VIS-03 | Fat by Outlet | Stacked Bar (V) | X-Axis: Outlet Location Type; Series: Fat Content | Display sales for Low Fat and Regular side-by-side per tier |
| VIS-04 | Outlet Establishment | Line Chart | X-Axis: Establishment Year; Y-Axis: Total Sales | Show data labels for each year point; span 2012–2022 |
| VIS-05 | Outlet Size | Donut Chart | Legend: Outlet Size; Values: Total Sales | Show sales labels in donut segments ($248K, $444K, $507K) |
| VIS-06 | Outlet Location | Bar Chart (H) | Y-Axis: Location Type; X-Axis: Total Sales | Show % contribution annotation (100%, 71.3%); data labels visible |
| VIS-07 | Outlet Type Table | Matrix / Table Visual | Rows: Outlet Type; Columns: 5 KPIs | Conditional color background per metric; all 4 outlet types shown |

## 6.4 FR-PBI-04: Slicer / Filter Specifications

| ID | Slicer Name | Source Field | Slicer Type | Interaction Behavior |
| --- | --- | --- | --- | --- |
| SLC-01 | Outlet Location Type | Outlet_Location_Type | Dropdown List | Cross-filter all visuals on page |
| SLC-02 | Outlet Size | Outlet_Size | Dropdown List | Cross-filter all visuals on page |
| SLC-03 | Item Type | Item_Type | Dropdown List | Cross-filter all visuals on page |

## 6.5 FR-PBI-05: DAX Measures Specification

// Total Sales Total Sales = SUM(blinkit_data[Item_Outlet_Sales]) // Average Sales Avg Sales = AVERAGE(blinkit_data[Item_Outlet_Sales]) // Number of Items No of Items = COUNTROWS(blinkit_data) // Average Rating Avg Rating = AVERAGE(blinkit_data[Item_Outlet_Rating]) // Average Visibility Avg Visibility = AVERAGE(blinkit_data[Item_Visibility])

# 7. Process Flow — End-to-End Analytical Workflow

The following process flow defines the sequential steps from data receipt to final deliverable submission:

| Step | Activity | Description | Owner | Duration |
| --- | --- | --- | --- | --- |
| 1 | Dataset Receipt & Validation | Receive BlinkIT Grocery Data.xlsx from Blinkit; verify completeness against data dictionary; raise data clarification requests if needed | Divya Tiwari / Blinkit DBA | Day 1–2 |
| 2 | SQL Import & Profiling | Import dataset into SQL table; run FR-SQL-02 profiling queries; document data quality findings | DataVision Tech Team | Day 2–3 |
| 3 | Data Cleaning | Execute FR-SQL-03 standardization update; verify output; document before/after counts | DataVision Tech Team | Day 3 |
| 4 | KPI & Dimensional Queries | Execute FR-SQL-04 through FR-SQL-11; validate output against expected results in Section 5 | Divya Tiwari | Day 4–5 |
| 5 | Power BI Data Connection | Connect Power BI to SQL/cleaned Excel; define data model; verify relationships and field types | DataVision BI Team | Day 6 |
| 6 | DAX Measures Development | Create all DAX measures per FR-PBI-05; validate against SQL outputs | DataVision BI Team | Day 7 |
| 7 | Dashboard Visual Build | Build all 7 visuals and 3 slicers per Sections 6.2–6.4; apply Blinkit branding; enable cross-filtering | DataVision BI Team | Day 8–12 |
| 8 | Internal QA | Run QA checklist against all functional requirements; fix issues; perform slicer interaction testing | Divya Tiwari | Day 13–14 |
| 9 | Client Review (UAT) | Share dashboard with Blinkit BI team; collect feedback; document and resolve comments | Blinkit BI Team + DataVision | Day 15–20 |
| 10 | Insights Report Delivery | Finalize analytical insights document and recommendations; deliver to Blinkit stakeholders | Divya Tiwari | Day 21–25 |
| 11 | Final Sign-Off | Obtain sign-off from Rahul Sharma and Priya Nair; archive all deliverables; close engagement | All stakeholders | Day 26–30 |

# 8. Non-Functional Requirements

| ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
| NFR-01 | Performance | Power BI dashboard shall load and render all visuals within 5 seconds on a standard business laptop | Must Have |
| NFR-02 | Accuracy | All KPI values shall match SQL query outputs with zero tolerance for rounding errors beyond 2 decimal places | Must Have |
| NFR-03 | Usability | Dashboard shall be navigable by a non-technical Blinkit business user without training beyond a 15-minute orientation | Must Have |
| NFR-04 | Compatibility | Dashboard shall be compatible with Power BI Desktop (latest version) and Power BI Service browser access via Chrome/Edge | Must Have |
| NFR-05 | Security | No customer PII to be stored or displayed; all data to be handled in compliance with applicable data protection norms | Must Have |
| NFR-06 | Maintainability | SQL scripts shall be documented with inline comments; Power BI file shall use named measures and organized field panes | Should Have |
| NFR-07 | Portability | Dashboard deliverable shall be provided as .pbix file and additionally as static PDF export for offline distribution | Should Have |

# 9. Functional Test Cases

The following test cases shall be executed and signed off during the User Acceptance Testing (UAT) phase. All test cases must have a PASS result before final sign-off is granted.

## 9.1 SQL Layer Test Cases

| TC ID | Test Case | Test Steps | Expected Result | FR Reference | Status |
| --- | --- | --- | --- | --- | --- |
| TC-SQL-01 | Fat Content Standardization | Run standardization query; query DISTINCT Item_Fat_Content | Only 'Low Fat' and 'Regular' returned | FR-SQL-03 | PASS |
| TC-SQL-02 | Total Sales KPI | Execute SUM query on Item_Outlet_Sales | ~$1,201,680 ± 0.01% | FR-SQL-04 | PASS |
| TC-SQL-03 | Average Sales KPI | Execute AVG query on Item_Outlet_Sales | $141 ± 1 | FR-SQL-04 | PASS |
| TC-SQL-04 | Item Count KPI | Execute COUNT query | 8,523 | FR-SQL-04 | PASS |
| TC-SQL-05 | 16 Item Types | Execute GROUP BY Item_Type; count distinct types | 16 distinct item types returned | FR-SQL-06 | PASS |
| TC-SQL-06 | Outlet Types Count | Execute GROUP BY Outlet_Type | 4 outlet types: SM1, SM2, SM3, Grocery Store | FR-SQL-10 | PASS |

## 9.2 Power BI Dashboard Test Cases

| TC ID | Test Case | Test Steps | Expected Result | FR Reference | Status |
| --- | --- | --- | --- | --- | --- |
| TC-PBI-01 | KPI Cards Display | Open dashboard; verify 4 KPI cards render with correct values | Total Sales = $1.20M, Avg = $141, Items = 8523, Rating = 3.9 | FR-PBI-02 | PASS |
| TC-PBI-02 | Outlet Location Slicer | Select 'Tier 1' from Outlet Location slicer; verify all visuals update | All charts and KPIs filter to Tier 1 data only | FR-PBI-04 | PASS |
| TC-PBI-03 | Item Type Slicer | Select 'Fruits and Vegetables' from Item Type slicer | Dashboard reflects F&V segment data only across all visuals | FR-PBI-04 | PASS |
| TC-PBI-04 | Fat Content Donut | Verify donut chart shows Low Fat vs. Regular with correct $values | Low Fat ~$425K; Regular ~$776K; total label $1.20M | FR-PBI-03 | PASS |
| TC-PBI-05 | Outlet Type Table | Verify table shows all 4 outlet types with 5 KPI columns | All rows and columns match Section 5.3 expected values | FR-PBI-03 | PASS |
| TC-PBI-06 | Establishment Line Chart | Verify line chart spans 2012–2022 with data labels | Peak at 2018 (~$205K); all yearly values match SQL output | FR-PBI-03 | PASS |
| TC-PBI-07 | Slicer Reset | Apply multiple slicers; click 'Clear All Slicers'; verify reset | All visuals revert to unfiltered state; KPIs show full totals | FR-PBI-04 | PASS |

# 10. Key Analytical Findings and Insights

This section documents the confirmed analytical findings derived from the completed SQL analysis and Power BI dashboard, representing the substantive output of the engagement for Blinkit's strategic and operational use.

## 10.1 Sales Performance Summary

| Finding | Business Implication |
| --- | --- |
| Total sales of $1.20M across 8,523 items with $141 average transaction value | Healthy revenue scale; average transaction value suggests opportunity to increase basket size through bundling |
| Average customer rating of 3.9/5.0 across all outlets | Positive but not exceptional; targeted service improvements can push toward 4.2–4.5 to drive loyalty |
| Fruits & Vegetables and Snack Foods are top revenue categories ($0.18M each) | Priority SKUs for inventory assurance; promotion of these categories can drive further revenue |
| Regular items ($776K) outperform Low Fat items ($425K) in total sales | Low Fat segment growing in consumer awareness; expand low-fat assortment to capture health-conscious segment |

## 10.2 Outlet Performance Summary

| Finding | Business Implication |
| --- | --- |
| Supermarket Type1 dominates with $787.5K (65.5% of total sales) and 5,577 items | Core outlet format; invest in scaling Type1 presence; optimize its assortment and fulfillment velocity |
| Tier 3 outlets contribute highest sales ($472K > Tier 2 $393K > Tier 1 $336K) | Tier 3 markets may represent underserved, high-growth opportunities; strategy should prioritize Tier 3 expansion |
| Large (High) outlets contribute $507.9K vs. Medium $444.8K vs. Small $248.9K | Scale positively correlates with sales; expand larger format outlets in high-demand geographies |
| Outlet established in 2018 generated peak sales (~$205K); older and newer outlets lower | Operational maturity of 5–7 years appears optimal; use as benchmark for performance expectations in newer outlets |

# 11. Approval and Sign-Off

This Functional Requirements Document has been reviewed, tested, and formally signed off by all designated stakeholders. The sign-off confirms that all functional specifications have been implemented as described, all test cases have passed, and the deliverables have been accepted.

| Name | Role | Date | Approval Status |
| --- | --- | --- | --- |
| Rahul Sharma | VP Analytics, Blinkit | October 03, 2025 | APPROVED |
| Priya Nair | Head of BI, Blinkit | October 03, 2025 | APPROVED |
| Amit Verma | Product Manager, Blinkit | October 02, 2025 | APPROVED |
| Divya Tiwari | Lead BA, DataVision Analytics | October 03, 2025 | SUBMITTED & APPROVED |

By approving this document, all signatories confirm:

- All functional requirements specified herein have been implemented and verified.

- All UAT test cases listed in Section 9 have achieved a PASS status.

- The analytical findings in Section 10 have been reviewed and accepted as accurate.

- The dashboard and SQL deliverables are accepted for production use by Blinkit.

DOCUMENT STATUS: APPROVED, TESTED, AND CLOSED

DataVision Analytics | Confidential | For Blinkit Internal Use Only